FSANZ Regulatory Affairs Assistant

An AI-Powered Chatbot for Food Standards Compliance

Master of Data Science — Project Team (5 Students)

April 2026  |  12-Week Project  |  480 Person-Hours

1. PROJECT AIMS AND CONTEXT

Anyone who has ever tried to bring a new food product to market in Australia or New Zealand quickly discovers that regulatory compliance is anything but straightforward. The FSANZ Food Standards Code is the definitive legal reference covering food additives, allergen declarations, labelling requirements, and nutritional standards. It runs to 851 pages of dense regulatory language, and keeping up with it requires genuine specialist knowledge. For a large manufacturer with an in-house regulatory affairs team, this is manageable. For a small food business, a startup, or a product developer working independently, navigating this document is time-consuming, error-prone, and often requires expensive external advice that many cannot afford.

The core aim of this project is to remove that barrier. We are building an AI-powered chat assistant that allows any user, regardless of their regulatory background, to ask plain English questions about the FSANZ Food Standards Code and receive accurate, clearly cited answers drawn directly from the regulatory text. Instead of manually searching through hundreds of pages to determine whether a particular preservative is permitted in a specific food category, a user can simply type their question and receive a structured answer that references the exact standard number and page.

Beyond the conversational interface, we are also developing an AI Compliance Checker module. This feature allows a user to paste a product ingredient list directly into the system. The assistant then automatically extracts each ingredient and its declared amount, retrieves the relevant FSANZ regulation for each one, and delivers a compliance verdict of PASS, WARNING, or FAIL, along with a practical recommendation wherever an issue is identified. This transforms what would normally be a multi-hour manual review into an instant, structured report.

The tool is designed primarily for food product developers, regulatory affairs professionals, and small to medium food businesses operating under Australian and New Zealand food law. These groups stand to benefit most from fast, reliable access to regulatory guidance without needing to commission specialist legal advice for every routine compliance question.

This project is being delivered by a team of five Master of Data Science students over a twelve-week period, with approximately 480 total person-hours available across the team. The scope has been designed to be technically ambitious but achievable within that constraint, combining real-world cloud infrastructure, state-of-the-art language model technology, and a practical end-user application that addresses a genuine gap in the market.

2. METHODOLOGY

The system is built around a Retrieval Augmented Generation (RAG) architecture, which combines the precision of information retrieval with the language fluency of a large language model. The pipeline is divided into four stages, each building on the previous one.

Stage 1 — Data Collection and Parsing

The primary data source is the FSANZ Food Standards Code PDF, downloaded directly from the Federal Register of Legislation at legislation.gov.au. This is the authoritative March 2025 compilation comprising 851 pages. In addition, supplementary guidance pages from the FSANZ website — covering labelling guidance, allergen declarations, and business FAQs — are collected using Python's Requests library and BeautifulSoup for HTML parsing.

Text is extracted from the PDF using PyMuPDF (fitz), which reliably handles the multi-column and table-heavy formatting found throughout the Code. The extracted text is then divided into 800-character chunks with a 100-character overlap using LangChain's RecursiveCharacterTextSplitter. Chunking is essential because large language models cannot process 851 pages in a single prompt. By breaking the document into small, searchable pieces, the system retrieves only the handful of sections genuinely relevant to each query, rather than overwhelming the model with irrelevant content. All raw data, extracted text, and processed chunks are stored in AWS S3.

Stage 2 — Knowledge Base and Vector Search

Each text chunk is converted into a 384-dimensional numerical vector using SentenceTransformer (all-MiniLM-L6-v2), a compact and well-performing sentence embedding model. These vectors capture the semantic meaning of each chunk rather than just its keywords. The vectors are then uploaded to Pinecone, a managed cloud vector database that supports extremely fast nearest-neighbour search across tens of thousands of vectors.

We chose vector search over keyword-based search for a clear practical reason: regulatory questions are rarely phrased the same way as the legal text they relate to. A user asking "Can I use potassium sorbate in a fruit drink?" will not match an exact phrase in the FSANZ Code, but semantic search will correctly identify the relevant standard on permitted preservatives in beverages. Retrieval quality is evaluated using NDCG@3 against a manually constructed gold standard set of 20 questions with known correct clause references.

Stage 3 — Retrieval Augmented Generation (RAG) Pipeline

When a user submits a question, it is first converted to a vector using the same SentenceTransformer model. Pinecone returns the five most semantically similar chunks from the FSANZ Code. These chunks, together with the original question, are assembled into a structured prompt and sent to Anthropic's Claude (claude-sonnet-4-6), which generates a clear, structured answer that includes the relevant standard reference and the page number of the source text.

RAG is strongly preferred over using a language model in isolation because it grounds every answer in current, specific regulatory text. A standalone LLM would rely on knowledge acquired during training, which may be outdated, incomplete, or insufficiently detailed for compliance purposes. By retrieving directly from the March 2025 FSANZ Code, the system ensures answers reflect the actual current rules. Response quality is measured using BERTScore and ROUGE-L against a gold standard of ten expert-written ideal answers.

Stage 4 — AI Compliance Checker

The compliance checker extends the RAG pipeline into a structured, multi-step workflow. The user pastes a product ingredient list into the interface. Claude first parses the text to extract all individual ingredients and their declared amounts in a structured format. For each ingredient, the RAG pipeline retrieves the most relevant FSANZ clause, and Claude then compares the declared amount against the regulatory limit and returns a verdict of PASS, WARNING, or FAIL. Where an issue is identified, a plain English recommendation is provided. Every compliance report is automatically logged to AWS S3 with a timestamp, creating an auditable record of all checks performed.

3. HARDWARE, SOFTWARE AND RESOURCES

The project is designed to be low-cost and accessible. Development takes place on standard student laptops running Python 3.10 or above. Deployment is handled via an AWS EC2 t2.micro instance, which falls within the AWS Free Tier and incurs no infrastructure cost. The only meaningful financial outlay is for API usage, estimated at under $20 in total across the twelve-week project, covering calls to the Anthropic Claude API. All software dependencies are either open-source or available on free tiers, as shown below. No specialised hardware, licensed software, or industry-provided infrastructure is required.

| Tool / Library | Purpose | Cost |
| --- | --- | --- |
| Python 3.10 | Core programming language | Free |
| PyMuPDF | PDF text extraction | Free |
| LangChain | Text chunking pipeline | Free |
| SentenceTransformer | Sentence embedding model (all-MiniLM-L6-v2) | Free |
| Pinecone | Cloud vector database | Free tier |
| Anthropic Claude API | LLM answer generation (claude-sonnet-4-6) | ~$15 est. |
| AWS S3 | Cloud storage for data and query logs | Free tier |
| FastAPI | REST API backend server | Free |
| Streamlit | Web-based chat user interface | Free |
| boto3 | Python SDK for AWS services | Free |

4. DATASETS

Three datasets are used in this project. All are either publicly available or constructed internally by the team from public sources. None contain personal data or sensitive commercial information.

Dataset 1 — FSANZ Food Standards Code PDF

The primary dataset is the official FSANZ Food Standards Code, downloaded from the Federal Register of Legislation at legislation.gov.au. The March 2025 compilation is used, which is 851 pages in PDF format. This document is publicly available under Commonwealth legislation and may be freely used for research and educational purposes without copyright restriction. It contains no personal data — it is a legal regulatory document.

Dataset 2 — FSANZ Website Regulatory Guidance

Supplementary guidance material is collected by scraping publicly accessible pages from foodstandards.gov.au, including labelling guidance notes, allergen declaration guidance, and business-oriented regulatory FAQs. This material is in HTML format and is scraped using Python's Requests library and BeautifulSoup. All content is publicly available, requires no authentication, and contains no personal or commercially sensitive data.

Dataset 3 — Gold Standard Evaluation Sets (Team-Constructed)

To evaluate system performance, the team manually constructs two evaluation sets from public regulatory text. The retrieval gold standard consists of 20 questions, each paired with the specific FSANZ clause and page number that constitutes the correct answer, used to calculate NDCG@3 scores. The response gold standard consists of 10 questions paired with carefully written ideal answers, used to calculate BERTScore F1 and ROUGE-L scores. These datasets are not provided by any industry partner; they are constructed entirely internally and are based exclusively on publicly available regulatory information.

5. CHALLENGES AND RISKS

Four risks have been identified and mitigated in the project design.

The first concerns retrieval quality. If the document is chunked poorly — for example, with chunks that split a regulation mid-sentence — the system may fail to retrieve the most relevant clause for a given query. This is mitigated by evaluating retrieval with NDCG@3 early in the project and adjusting chunk size and overlap parameters if scores fall below the 0.70 target threshold.

The second risk is answer hallucination. Large language models can generate confident-sounding but factually incorrect responses, which would be particularly harmful in a regulatory context. This is mitigated by strictly constraining the model prompt to answer only from retrieved text, and by instructing Claude to explicitly state when relevant information was not found rather than speculating.

Third, the compliance checker involves multiple sequential AI calls per ingredient, creating several points of potential failure. This is mitigated by implementing error handling and fallback responses at each step, and by clearly communicating to users that the tool provides regulatory guidance rather than legal advice.

Finally, there is a data coverage risk. Some FSANZ regulations appear inside tables or are embedded in cross-referenced schedules, which may not be well-represented in plain-text chunks. This is partially addressed by including supplementary FSANZ website content and by targeting evaluation questions specifically toward these edge-case areas during testing.

6. EXPECTED DELIVERABLES

Six measurable deliverables are defined for this project, each with a clear and testable success criterion.

| Deliverable | Description | Success Criterion |
| --- | --- | --- |
| Processed Knowledge Base | Pinecone index containing all FSANZ text chunks from the PDF and supplementary website guidance. | NDCG@3 >= 0.70 on the retrieval gold standard. |
| RAG Chat Interface | Streamlit chat application answering regulatory questions with cited standard references and page numbers. | BERTScore F1 >= 0.75; ROUGE-L >= 0.60; 85% accuracy on 10 gold standard questions. |
| AI Compliance Checker | Automated ingredient compliance report with PASS / WARNING / FAIL verdicts and recommendations for each ingredient. | 80% classification accuracy across 20 known test cases. |
| AWS Cloud Integration | S3 storage for PDF, chunked data, query logs, and compliance reports with timestamps. | All files stored correctly; every query logged with timestamp and query text. |
| System Documentation | Setup guide, system architecture overview, and API endpoint documentation. | A new team member can run the full system from the documentation alone. |
| Evaluation Report | Written report presenting NDCG@3, BERTScore, ROUGE-L, and compliance accuracy with analysis against targets. | All four metrics reported and discussed with reference to success thresholds. |

The Processed Knowledge Base forms the foundation of the entire system — without a high-quality retrieval index, every downstream component will underperform, making it the highest-priority deliverable. The RAG Chat Interface is the primary user-facing feature and is directly assessed against the response quality gold standard. The AI Compliance Checker extends the system into a practical workflow tool for product developers. AWS Cloud Integration ensures all data and activity is persisted reliably and the system can be reproduced by any team member. The Documentation and Evaluation Report together demonstrate rigour and enable reproducibility for academic submission.

7. PROJECT PLAN

The twelve-week project plan below assigns specific phases and tasks to each two-week period, with all five team members collaborating during initial setup, final testing, and the submission week.

| Weeks | Phase | Tasks | Team |
| --- | --- | --- | --- |
| 1 – 2 | Data Collection & Parsing | Download FSANZ PDF from legislation.gov.au; set up AWS S3 bucket; run web scraper on FSANZ website pages; extract text with PyMuPDF; chunk using LangChain; upload chunks.json to S3. | All |
| 3 – 4 | Knowledge Base | Set up Pinecone index (dimension 384); generate embeddings using SentenceTransformer; upload all chunks to Pinecone; construct retrieval gold standard (20 Q&A pairs); run and review NDCG@3 evaluation. | S1, S2 |
| 5 – 6 | RAG Pipeline | Build rag_pipeline.py with vector search and Claude API integration; construct response gold standard (10 Q&A pairs with ideal answers); run BERTScore and ROUGE-L evaluation; refine prompt if needed. | S2, S3 |
| 7 – 8 | Backend & API | Build FastAPI server with /health, /ask, and /check-compliance endpoints; develop compliance_checker.py module; connect all endpoints to the RAG pipeline; unit test all API routes. | S3, S4 |
| 9 – 10 | Frontend & UI | Build Streamlit interface with Chat and Compliance Checker tabs; implement sidebar with example questions; connect frontend to FastAPI backend; conduct end-to-end integration testing. | S4, S5 |
| 11 | Testing | Run full evaluation suite (NDCG@3, BERTScore, ROUGE-L, compliance accuracy); fix any failing tests; validate compliance checker against 20 known test cases; document results. | All |
| 12 | Documentation & Submission | Write setup guide and architecture documentation; prepare final evaluation report; deploy system to AWS EC2 t2.micro; submit all deliverables. | All |